VATRI Tax Core - Master Architecture Executive Summary

Date: 2026-02-27

Audience: Executive and Program Leadership

Purpose: Decision-focused architecture summary for release governance and delivery planning

# 1. Executive Decision Snapshot

Program architecture status: ready for phased delivery with strict governance controls.

Strategic architecture decision:

- Proceed with modular Tax Core architecture anchored in open-source standards, deterministic contracts, and release-gated governance.

Key release governance rule:

- No production promotion when boundary exceptions are unresolved or missing required approvals.

# 2. Business Outcome Alignment

The architecture is designed to support:

- Taxpayer self-service VAT filing through a modern portal experience.

- End-to-end API-driven processing for registrations, obligations, filings, assessments, amendments, and claims.

- Regulatory defensibility through auditability, replayability, and effective-dated policy controls.

Expected business impact:

- Faster policy change adaptability.

- Lower compliance risk through traceable decisions and evidence.

- Improved operational reliability via deterministic processing and controlled release gates.

# 3. Architecture in Plain Terms

The solution has four layers:

- Portal layer: taxpayer and operator interaction.

- API/domain layer: core tax services and decision logic.

- Event/integration layer: reliable asynchronous communication.

- Data/governance layer: PostgreSQL-backed legal records and migration controls.

Design posture:

- API-first and contract-driven.

- Bounded contexts to reduce coupling.

- Open-source-only technology baseline.

# 4. Non-Negotiable Controls

- Idempotency and deterministic error behavior for high-value flows.

- Append-only audit evidence where legally required.

- Effective-dated rule and policy versioning for replay.

- Canonical migration source enforcement and parity checks.

- Explicit rollback boundary classification (A/B/C).

# 5. Current Risk Picture

Primary recurring risks:

- Contract drift between runtime and OpenAPI artifacts.

- Drift between canonical migrations and runtime schema bootstrap paths.

- Incomplete release evidence packs near final gate.

Control maturity:

- Improved and enforceable, but still dependent on disciplined cross-role evidence completion.

# 6. Release Governance Model

Decision framework:

- Boundary A: local/pre-production verification context.

- Boundary B/C: production contexts with stricter rollback and evidence rules.

Required signoff set for production decisions:

- Architect

- Database Architect

- DevOps

- Test Manager

- Product Owner

Exception policy:

- Any boundary/runbook exception requires explicit documented approval by Architect + Database Architect + Product Owner.

# 7. Technology and Platform Direction

Target platform:

- Containerized services deployed on Kubernetes.

- PostgreSQL 16+ operational store.

- Kafka-compatible event backbone.

Policy position:

- Open-source technologies only.

- Portability-first standards and contract discipline.

# 8. Delivery Readiness View

What is strong:

- Architecture decisions and governance structures are formalized.

- Migration parity and release evidence practices are materially improved.

What remains critical:

- Prevent late-cycle contract drift.

- Keep exception closure and signoff discipline strict.

- Maintain clear separation of local scope approval vs production promotion approval.

# 9. Recommended Executive Actions

- Keep architecture and governance as release-critical, not documentation-only artifacts.

- Enforce mandatory evidence pack completion before promotion decisions.

- Require explicit statement of approval scope in every GO decision.

- Continue funding automation of contract and migration conformance checks.

# 10. Final Executive Conclusion

The VATRI Tax Core architecture is fit for controlled phased rollout.

Executive recommendation:

- Continue execution under current architecture and governance model.

- Preserve strict production gate discipline: no GO without complete evidence and required approvals.