# Master Solution Document - Tax Core (Business Leadership)

Version: 1.0

Date: 2026-02-27

Audience: Business Leadership

Prepared from repository sources in `README.md`, `architecture/`, `design/`, `testing/`, and `database/runbooks/`.

## 1. Executive Summary

Tax Core is a productized Danish VAT platform designed to deliver deterministic VAT outcomes, full audit traceability, and safer release governance across the registration-to-claim lifecycle. The solution is intentionally API-first and portal-enabled, so it supports both self-service users and system-to-system integration.

From a business perspective, the core value is predictable compliance operations at lower change risk:

- predictable VAT classification (`payable`, `refund`, `zero`) from deterministic logic

- auditable evidence from input to claim dispatch

- structured release control using explicit gate evidence instead of subjective readiness

- scalable architecture that supports phased expansion (Phase 4A to Phase 6) without core platform rewrites

Current status:

- Phases 1, 1A, 2, 3, and 4 are completed in this repository context.

- Phase 4 readiness has documented same-cycle gate evidence and formal signoffs for Boundary A local readiness scope.

- Later roadmap phases (4A, 5, 6) remain planned and are the main business opportunity areas for capability expansion.

Leadership takeaway: Tax Core has moved from concept to controlled delivery engine. The next decision is not whether the foundation works, but how aggressively to fund expansion while maintaining governance discipline.

## 2. Business Problem and Why This Solution Exists

Danish VAT operations require high legal correctness, repeatability, and accountability. Traditional approaches often fail on one or more of these dimensions:

- rule logic spread across teams and tools

- inconsistent interpretation of legal edge cases

- weak traceability from filing input to financial claim outcome

- late-cycle release surprises due to contract drift or unclear ownership

Tax Core addresses this by combining:

- one canonical domain model for registration, obligations, filings, assessments, amendments, and claims

- deterministic rule and derivation pipelines

- append-only audit evidence

- enforceable release gates and role-based accountability

This design reduces operational volatility and improves confidence in both internal governance and external scrutiny.

## 3. What the Solution Delivers (Business Capability View)

### 3.1 End-to-End VAT Lifecycle Support

The implemented and governed core supports:

- registration and obligation lifecycle handling

- VAT filing intake and validation

- deterministic assessment and result classification

- amendment lineage and versioned corrections

- claim orchestration and dispatch control

- audit evidence for compliance and investigation

### 3.2 Delivery Model: API-First + Portal Channel

The solution supports two ingress models:

- self-service channel: Portal UI through BFF to Tax Core APIs

- direct channel: API clients (e.g., ERP/bookkeeping integrations)

This dual channel approach enables both usability and integration scale without duplicating domain logic.

### 3.3 Deterministic Financial Derivation

The staged VAT derivation model is explicit and reproducible. This enables:

- stable financial behavior for equivalent inputs

- clear explainability for taxpayers and internal reviewers

- lower dispute risk due to transparent arithmetic and rule references

### 3.4 Amendment and Audit Defensibility

The platform does not overwrite prior legal states. Amendments create new versions with lineage. This preserves legal defensibility and supports traceable corrections.

## 4. Architecture and Operating Model (Leadership-Level)

The solution is structured around bounded contexts and clear ownership:

- Registration

- Obligation

- Filing

- Validation

- Rule/Assessment

- Amendment

- Claim Orchestration

- Audit

Key platform characteristics:

- containerized microservice architecture

- PostgreSQL operational core

- queue/outbox reliability for claim dispatch

- open standards contracts (OpenAPI and event-driven patterns)

- policy-driven rollout model for new jurisdictions and ViDA maturity states

Leadership implication: this is not a one-off project artifact; it is a reusable fiscal capability platform with controlled extension points.

## 5. Governance, Controls, and Release Quality

A major differentiator in this solution is governance maturity:

- explicit gate command sets for readiness decisions

- same-cycle evidence requirements

- append-only run evidence tracking

- formal signoff workflow across Architect, Database Architect, DevOps, Test Manager, and Product Owner

This governance model materially lowers decision ambiguity at release time. It also creates auditable release records that can be defended to stakeholders and regulators.

## 6. Current Status Snapshot for Leadership

### 6.1 Delivery Status by Phase

Completed in current scope:

- Phase 1: Foundation

- Phase 1A: Service integration lane

- Phase 2: Assessment core

- Phase 3: Claims integration

- Phase 4: Amendments and controls

Planned:

- Phase 4A: Integration boundaries hardening

- Phase 5: Advanced scenarios and manual/legal routing modules

- Phase 6: ViDA Step 1-3 enablement at production depth

### 6.2 Business Readiness Position

The foundation and control model are strong enough to proceed with planned phases, provided leadership continues to enforce:

- contract/runtime parity as a hard gate

- signoff completeness before promotion

- explicit boundary statements (local verification vs production promotion)

## 7. Business Value Realization

### 7.1 Value Already Realized

- Reduced release uncertainty through objective gate evidence.

- Stronger audit trail from filing input to claim payload.

- Better cross-role accountability from structured operating contracts.

- Faster defect triage due to trace IDs and deterministic test outcomes.

### 7.2 Value Available in Next Funding Wave

With Phases 4A-6, business can unlock:

- stronger external integration resilience

- broader legal scenario coverage and reduced manual handling

- richer ViDA-aligned capabilities for future regulatory readiness

- lower operational cost through reduced rework and clearer automation boundaries

## 8. Key Risks and Leadership Watchlist

### 8.1 Primary Risks

1. Contract drift between API specifications and runtime behavior.

2. Governance drift when signoff states diverge across artifacts.

3. Boundary confusion (local readiness interpreted as production approval).

4. Partial implementation zones in legal edge-case coverage.

5. Cross-role terminology inconsistency causing rework.

### 8.2 Risk Mitigation Already in Place

- same-cycle gate evidence policy

- explicit signoff matrix

- migration/runbook governance for release safety

- retrospective process across all roles

### 8.3 Additional Mitigation Leadership Should Sponsor

- automated parity checks as mandatory CI gates (not advisory)

- machine-readable signoff schema

- canonical cycle lock for final decisioning

- continuous glossary and policy-term governance

## 9. Financial and Delivery Implications

### 9.1 Cost of Maintaining Current Trajectory

Maintaining current rigor requires continued investment in:

- integration and conformance automation

- test depth expansion for planned phases

- governance artifact discipline

### 9.2 Cost of Not Maintaining Rigor

If governance quality drops, likely outcomes are:

- delayed releases due to late contradiction discovery

- higher remediation cost

- elevated compliance and reputational risk

- increased manual intervention in support and operations

### 9.3 Recommended Investment Priority

Prioritize investment where it compounds value:

1. hard-gate conformance automation

2. phase expansion with clear scope (4A then 5 then 6)

3. production-grade operational observability and cutover controls

## 10. Strategic Positioning

Tax Core should be treated as a strategic fiscal product capability, not a project endpoint. It provides:

- a controlled compliance engine

- extensible integration posture

- evidence-based release governance

- reusable architecture for future VAT and regulatory evolution

For leadership, this enables a practical strategy: scale capability while preserving trust through deterministic behavior and auditable decisioning.

## 11. Recommended Leadership Decisions (Next 90 Days)

1. Approve continuation funding for Phase 4A integration hardening and Phase 5 scenario expansion.

2. Mandate CI enforcement for contract-runtime parity and signoff completeness.

3. Require one canonical release decision cycle ID per promotion.

4. Formalize boundary policy communication in every release pack.

5. Establish monthly leadership review of the risk watchlist and gate evidence health.

## 12. Conclusion

Tax Core is now beyond foundational experimentation. It is operating as a governed solution platform with demonstrable capability delivery and a credible control model.

The leadership task ahead is to scale responsibly:

- protect governance quality

- invest in planned capability phases

- keep evidence-based release decisioning non-negotiable

If these conditions are maintained, Tax Core is positioned to deliver durable compliance value with lower volatility, clearer accountability, and stronger long-term adaptability.

## 13. Source References (Repository)

- `README.md`

- `architecture/01-target-architecture-blueprint.md`

- `design/01-vat-filing-assessment-solution-design.md`

- `testing/04-gate-a-ci-spec.md`

- `testing/05-gate-a-defect-remediation-tracker.md`

- `database/runbooks/phase4-migration-runbook-governance.md`

- `database/runbooks/2026-02-26-phase4-release-safety-evidence-pack.md`

- `retrospective/*.md`